QUALITY ASSURANCE

Risk Analysis
Register

QA-[PROJECT]-RISK

─────────────────────────────────────────────

| Document ID | QA-[PROJECT]-RISK-[DATE]-01 |
| --- | --- |
| Version | 1.0 |
| Status | DRAFT |
| Project | [PROJECT] |
| Effective Date | [YYYY-MM-DD] |
| Next Review | [YYYY-MM-DD] |

─────────────────────────────────────────────

Universal Project Document Base  ·  Phase 2 — Template Library

# 1. Document Control

| Document ID | QA-[PROJECT]-RISK-[DATE]-01 |
| --- | --- |
| Document Title | [PROJECT NAME] — Risk Analysis Register |
| Version | 1.0 |
| Status | APPROVED |
| Classification | Internal |
| Author | [Name, QA Director / QA Lead] |
| Reviewed By | [Name, Project Manager] — [YYYY-MM-DD] |
| Approved By | [Name, QA Director] — [YYYY-MM-DD] |
| Effective Date | [YYYY-MM-DD] |
| Review Cadence | Monthly — this is a living document |
| Next Review Date | [YYYY-MM-DD] |
| Project | [PROJECT] |
| Responsible Owner | [Name, QA Director] — accountable for keeping register current |
| Applies To | Project Manager, QA Director, Business Analyst Lead, Chief Architect |

## 1.1 Revision History

| Version | Date (ISO 8601) | Author | Summary of Changes |
| --- | --- | --- | --- |
| 1.0 | [YYYY-MM-DD] | [Name, Role] | Initial approved version |

## 1.2 Approval Signatures

| Role | Full Name | Signature Reference | Date (ISO 8601) |
| --- | --- | --- | --- |
| QA Director | [Full Name] | [Signed Electronically — ref #SIG-XXXXXX] | [YYYY-MM-DD] |
| Project Manager | [Full Name] | [Signed Electronically — ref #SIG-XXXXXX] | [YYYY-MM-DD] |

# 2. Risk Management Framework

## 2.1 Risk Scoring Matrix

Risk Score = Likelihood (1–5) × Impact (1–5). Scores determine priority and escalation.

| Score Range | 1–4 | 5–8 | 9–15 | 16–25 | Response |
| --- | --- | --- | --- | --- | --- |
| Level | LOW | MEDIUM | HIGH | CRITICAL | Monitor / Plan / Escalate immediately / Executive escalation |

## 2.2 Likelihood & Impact Scales

| Score | Likelihood Definition | Impact Label | Impact on Project |
| --- | --- | --- | --- |
| 1 | Rare — Unlikely to occur (<10%) | Negligible | Minor inconvenience. No schedule or cost impact. |
| 2 | Unlikely — May occur in some circumstances (10–30%) | Minor | < 5% schedule delay or budget variance. |
| 3 | Possible — Might occur (30–60%) | Moderate | 5–15% schedule or budget impact. Manageable. |
| 4 | Likely — Will probably occur (60–80%) | Major | 15–30% schedule or budget impact. Escalation needed. |
| 5 | Almost Certain — Expected to occur (>80%) | Catastrophic | Project failure, data loss, regulatory breach, >30% impact. |

# 3. Active Risk Register

| ID | Category | Risk Description | L | I | Score | Owner | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R-001 | Technical | [Key dependency (e.g., third-party API) fails to meet integration requirements, causing schedule delay.] | 4 | 4 | 16 | Chief Architect | [Spike to validate integration early. Define fallback mock implementation. Establish SLA with vendor.] |
| R-002 | Requirements | [Requirements are incomplete or change significantly mid-project, causing rework.] | 4 | 3 | 12 | BA Lead | [Requirements baseline approved before sprint start. Change control process enforced. BA embedded in sprint ceremonies.] |
| R-003 | Security | [PII data breach due to misconfigured access control or encryption gap.] | 2 | 5 | 10 | Head of Security | [RBAC enforced per QMS-STD-02. Penetration test in pre-release phase. Regular security code review.] |
| R-004 | Performance | [System fails to meet NFR-PERF targets under realistic load.] | 3 | 4 | 12 | Chief Architect | [Load testing in dedicated performance environment before UAT. NFRs validated against realistic data volumes.] |
| R-005 | Resource | [Key personnel leave the project, causing knowledge loss and schedule risk.] | 2 | 4 | 8 | Project Manager | [Knowledge transfer process. Documentation standards enforced. Bus factor analysis for critical roles.] |
| R-006 | Compliance | [Regulatory requirement changes (GDPR amendment, new local law) require system changes.] | 2 | 3 | 6 | Compliance Officer | [Regulatory watch process. Compliance matrix reviewed quarterly. Architecture supports configuration changes without code changes where possible.] |
| R-007 | Quality | [Test environment instability causes delays to test execution cycles.] | 3 | 3 | 9 | QA Director | [Environment stability SLA defined. DevOps on-call during active test cycles. Environment health monitoring configured.] |

# 4. Closed Risks

| ID | Risk Description | Date Closed | Resolution |
| --- | --- | --- | --- |
| — | No risks closed yet. This register is newly created. | — | — |

| ℹ NOTE | This register must be reviewed monthly by the QA Director and Project Manager. New risks are added immediately upon identification. Closed risks are moved to Section 4. The register is updated in the Document Index on each update. |
| --- | --- |